**Product Backlog**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| TASK | | PRIORITISATION | PROJECT MEMBER(S) | TIME INVESTED |
| Analysis | | MEDIUM | BWN, CM, GM, CWI | 10hrs |
| Database Design | | MEDIUM | BWN, CM, GM, CWI | 48hrs |
| Implementation | | HIGH | BWN, CWI | 24 hrs |
| User Interface Design | | HIGH | CWI, CM | 2hrs |
| Multi user login system | | HIGH | CWI, BWN | 24hrs |
| Cross user emailing system | | HIGH | BWN,CWI | 48hrs |
| Data Display | | MEDIUM | BWN, CM | 24hrs |
| Account Creation and Deletion and Editing System | | HIGH | BWN | 24hrs |
| Course Monitoring Report Functionality | | HIGH | BWN | 24hrs |
| Course Leader Functionality | | HIGH | BWN,CWI | 12hrs |
| Course Moderator Functionality | | HIGH | BWN, CWI | 12hrs |
| Pro Vice-Chancellor Functionality | | MEDIUM | BWN, GM | 12hrs |
| Director of Learning and Quality Functionality | | MEDIUM | BWN, CM | 12hrs |
| Guest Functionality | | LOW | GM | 2hrs |
| Testing the Application | | HIGH | CWI, CM | 48hrs |
| **Team members /Legend** | |
| **Name** | **Identified as** |
| Bob William Nkonjela | BWN |
| Chikwe Muluwe | CM |
| Gloria Mutemi | GM |
| Chitalu Wedex IIunga | CWI |